|  |  |  |  |
| --- | --- | --- | --- |
| **Meeting Date :** | 25-08-2015 | **Meeting Time :** | 17:30 – 18：30 |
| **Meeting Attendees :** | Clay, Kaii, Lulu, Shawn, Vasanth (V), Yogi, | **Meeting Location :** | Client Office |
| **Minutes Taken by:** | Kaii | **Next Meeting Date & Location:** | TBA |

|  |  |
| --- | --- |
| **S.No.** | **Meeting Notes:** |
| 1 | System architecture: Mixed   * .Net (C#) +MySQL  1. Main page 2. Success stories list page 3. Admin function: Success story (List(Delete)/Add/Edit) 4. Login page(.net version)  * PHP+MySQL   Exist Function (Admin function: Courses) |
| 2 | Scope of sprint 1   1. Main page (check it with Yogi as soon as possible) 2. Login page (.net version) 3. Success stories list page 4. Admin function: Success story (List(Delete)/Add/Edit) |
| 3 | Acceptance testing criteria   1. Google testing: Mobile-Friendly 2. Content of main page:  * Header & Footer * Login, Sign Up, Register as Client, Login with Facebook * Video * Partner icons (1 top + 3 bottom) * Team Profile * FAQ * Facebook, twitter…  1. Full admin function of success stories. |
|  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **S.No.** | **Action Items:** | **Assigned To:** | **Due Date:** |
|  |  |  |  |